o

METHOD OF PROCEDURE

Engress/Ingress IP Update and APIGW RESTART

version:1.0 
Date - 30-05-2026

Table of Contents

1.	Introduction	2

1.1.	Overview	2

2.	Scope	2

2.1.	Time Required	2

2.2.	Servers Touched	2

2.3.	Services Affected	2

2.4.	None-Service affecting preparation.	2

2.5.	Post installation Monitoring	2

2.6.	Communication	2

3.	Change installation.	2

3.1.	Deployment	2

3.2.	Rollback Procedure	3

4.	Glossary	3

5.	Version Control	3

## Introduction

### Overview

- Updating the shared Engress/Ingress Ips for the shared user.

## Scope

### Time Required

Here we need the time required for each main activity of the change.

| Activity | Time Taken |
| --- | --- |
| Backup | 20 mins |
| Deployment | 1Hrs |
| Sanity | 1 Hrs |
| Rollback | 30 mins |

### Servers Touched

| IP Address | Name |
| --- | --- |
| 10.4.24.21 | mdc01-bss-jump01.safaricomet.net |
| 10.3.124.21 | et02-bss-jump01.safaricomet.net |
| 10.3.174.28 | et02-bss-adb01 |

### Services Affected

Apigw-pod-1 will be restarted as part of the change, In case of any unexpected issues, provisioning and AddSusbcription orders might be impacted.

None-Service affecting preparation.

- We will take back-up of existing template configuration and the table data of WKN_APIGW db backup.

### Post installation Monitoring

Post installation will do end to sanity and will keep eyes on

### Communication

| No | Resource Details | Phone No | Communication Channel | Email |
| --- | --- | --- | --- | --- |
| 1 | Endeshaw | 0712861176 | Teams/Hangout | Endeshaw.belachew@partner.safaricom.et |
| 2 | Vishnu | 0777585788 | Teams/Hangout | Vishnu.das2@6dtech.co.in |

## Change installation.

### Deployment

- For existing shared user, we will be updating the below IP ranges in the allowed IP details table.

mdc1

- Egress IP : 10.4.44.19

- Ingress IP : 10.4.42.66

mdc2

- Ingess IP: 10.4.142.91

- Egress IP: 10.4.144.15

- Once the IP is updated, we will restart APIGW pod-1 on both sites.

### Rollback Procedure

- Incase of any issue, we will revert back to the older IP configuration and restart APIGW pods

1. Glossary

| TERM | Description |
| --- | --- |

## Version Control

| Version | Date | Description |
| --- | --- | --- |